**Points Calculation**: Total = 1 x num (low) + 5 x num (high) + 10 x num (critical)

|  |  |
| --- | --- |
| **Points in Iteration** | **Action** |
| **Points=<5** | Fix during buffet time only |
| **5<Points<10** | Use the planned debugging time |
| **Points>=10** | Stop current development and resolve the bug immediately. Project Manager reschedules the project |

|  |  |
| --- | --- |
| **Severity** | **Description** |
| **Low Impact (1 points)** | Unimportant. Typo error or small user interface alignment issues |
| **High Impact (5 points)** | The system runs. However, some non-critical functionalities are not working |
| **Critical Impact (10 points)** | The system is down or is unusable after a short period. We must fix the bugs to continue |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Iteration** | **Functionality** | **Severity** | **Description** | **Status** |
| 1 | Login | 1 point | User can access admin page via link change, admin can do the same | Solved (XY & Hani) |
| 2 | Login | 1 point | User page can be accessed by inputting “%” in the username and the correct password | Solved (XY & HY) |
| 2 | Logout | 1 point | After the user log outs, user is still able to return to the page by clicking the back button | Solved (Andy & Hani) |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |

**Points =**